# Quality Assurance Plan

Prepared For: The Nail Hive

Contents

Introduction:	3

Testing	3

Participants	3

Test Environments	5

Performed Test Cases	5

Bug Tracking and Fixing Plan	6

Blank Test Case Form	8

Completed Test Cases	9

Blank Bug Report Form	16

Completed Bug Reporting Form	20

# Introduction:

J.A.R.S Web Design has designed a Quality Assurance Plan for The Nail Hive website (https://sabrinalarson.com/jars/the_nail_hive/ ). The plan outlines the process that J.A.R.S Web Design will be complete making sure the website & accessibility standards have functioning links & images, is mobile-friendly and has a functioning form. There will be testing completed in various formats.

## Testing

The test will be light and informal.

## Participants

Quality Assurance Lead / Public Relations Specialist

- Works with Client to finalize major fixes/bugs

- Responsible for overseeing and evaluating bugs.

- Client questions are directed to the QA Lead.

Project Manager

- Oversees internal and external test cases.

- Has final approval with the client over the bugs and their fixes.

Creative Lead

- Assists in bug testing and test cases.

- Approves of any bug fixes that require design changes.

- Fix reported bugs and assist the QA Lead.

Web Production Specialist

- Assists in bug testing and test cases.

- Plans attack on high-risk bugs.

- Revises code to fix bugs.

Client

- Test the final site for bugs before launch.

- Report to the whole team with updates.

- Informs the QA Lead with any questions.

- Signs Final plan idea.

By signing this document, you agree to the Quality Assurance phase, which outlines above.

______Rosalind Scott_____________                       _____5/27/21_____________

Signature							Date

# Test Environments

| Test | 1 (Sabrina) | 2 (Ria) | 3 (Ashley) | 4 (Jeanna) |
| --- | --- | --- | --- | --- |
| Platform | Windows 10/Samsung 20+ Phone | macOS/ iPhone 11 | Linux/Pixel XL 2 Phone | macOS / iPad / iPhone 6s |
| O.S. | Windows 10/Samsung 20+ Phone | Catalina 10.15.3/iOS | Ubuntu 18.04.4/Android 11 | macOs High Sierra 10.13.6 / |
| Hardware Type | Laptop/ Samsung 20+ Phone | Macbook Pro/ iPhone 11 | Dell G5 15 SE 5505 laptop/Pixel 2 XL Android version 11 | iMac / iPad / iPhone 6s |
| Browser | Firefox/Opera/Edge/Chrome/Chrome on Samsung 20 + Phone | Safari/Google Chrome 90.0.4430.85 | Firefox version 88.0/Chrome android version 28.0.1500 | Safari version 11.1.2 (desktop)/ Chrome version 99.04430.85 (desktop) |
| Resolution / Screen Size | 15-inch (1920 x 1080)/Samsung 20+ size 6.7” (1,600 x 720) | 13.3-inch (2560 x 1600)/ iPhone (1792 x 628) size 6.1” | Linux res 1920x1018 size 15.6” / Android res 2880x1440 size 6” | 1920 x 1080 / 11” 1194 x834 / 750 x 1334 |

## Performed Test Cases

- Responsive (Mobile Functionality) across all pages

- Images/Videos across all pages

- Navigation across all pages

- Form Functionality across all pages

## Additional (Sample) Test Cases

- Code Validation Testing

- Web Accessibility

- Responsive (Browser Functionality)

# Bug Tracking and Fixing Plan

Assumptions

It can be understood that all issues have been fixed by J.A.R.S Web Design and Development before the client’s launch date. J.A.R.S Web Design will be responsible for fixing any problems that may occur in the first six months of the client’s website launch date.

Risk

The tests completed on the client’s web site were performed on commonly used and updated browsers. The website may function and look different on older browsers.

Bug Reporting Tracking Plan

Testers complete the Bug Tracking Form to record any issues/bugs found on the client’s website. Testers then share the information found to the Quality Assurance Lead, who then determines the severity of the problem and works with the Project Manager to establish the priority level for resolving the issue.

Bug Severity Levels

- Low – Basic improvements

- Medium – Easy to resolve problems (typos, grammatical errors)

- High – Minor loss of website function.

- Critical – Major loss of website function

- Catastrophic – Website crashes

Bug Fix Priority Levels

- Priority 1 – Fix bug as soon as possible (highest priority)

- Priority 2 – Fix bug before subsequent testing

- Priority 3 – Fix bug before the final launch date

- Priority 4 – Bugs can be fixed after the launch of the website.

Bugs Not fixed Before Launch Date

If the client’s web site contains low, medium, or high bug severity bug levels, the website will still launch on schedule. If there is a critical or catastrophic bug, all issues must be fixed within one week of the launch date.

By signing below, you signify that you understand and agree with the J.A.R.S Web Design Website & Development’s Bug Tracking and Fixing Plan.

________Rosalind Scott___________                       ______5/27/21____________

Signature							Date

# Blank Test Case Form

| The Nail Hive Test Case |  |  |  |
| --- | --- | --- | --- |
| Test Case Name: |  |  |  |
| URL: |  |  |  |
| Testing Environment: |  |  |  |
| Tester Name: |  |  |  |
| Test Date: |  |  |  |
| Action | Expected Result | Result | Comments |

# Sample Test Cases

To be completed and filled out by testers.

| The Nail Hive Test Case |  |  |  |
| --- | --- | --- | --- |
| Test Case Name: | ## Responsive (Browser) Test |  |  |
| URL: | https://www.sabrinalarson.com/jars/the_nail_hive/ |  |  |
| Testing Environment: |  |  |  |
| Tester Name: |  |  |  |
| Test Date: |  |  |  |
| Action | Expected Result | Result | Comments |
| Page Responsive in intervals up to 400px | Main aspects of all pages resize accordingly |  |  |
| Text resizes in intervals up to 400px | Text realigns and resizes accordingly |  |  |
| Images/videos resized in intervals up to 400px | Images/videos resize and are clear |  |  |

| The Nail Hive Test Case |  |  |  |
| --- | --- | --- | --- |
| Test Case Name: | ## Code Validation Test |  |  |
| URL: | https://www.sabrinalarson.com/jars/the_nail_hive/ |  |  |
| Testing Environment: |  |  |  |
| Tester Name: |  |  |  |
| Test Date: |  |  |  |
| Action | Expected Result | Result | Comments |
| HTML Validation | Code validates across all pages with zero errors |  |  |
| CSS Validation | Code validates across all pages with zero errors |  |  |

| The Nail Hive Test Case |  |  |  |
| --- | --- | --- | --- |
| Test Case Name: | ## Web Accessibility |  |  |
| URL: | https://www.sabrinalarson.com/jars/the_nail_hive/ |  |  |
| Testing Environment: |  |  |  |
| Tester Name: |  |  |  |
| Test Date: |  |  |  |
| Action | Expected Result | Result | Comments |
| Images | All images are visible and contain a descriptive alt attribute |  |  |
| Color Contrast | All text, icon, and input elements meet WCAG 2.0 Level AA contrast standards |  |  |
| Headings | Site has one h1 per page, each page uses h tags in sequence without skipping levels. |  |  |
| Links | All links are descriptive and recognizable. Links that open in a new tab are identified. |  |  |
| Language/Text | All language text used is easy to understand. |  |  |
| WCAG 2.0 Check | Site passes a WCAG 2.0 tool test without any errors or warnings. |  |  |

# Completed Test Cases

| The Nail Hive Test Case |  |  |  |
| --- | --- | --- | --- |
| ## Test Case Name: Form Functionality |  |  |  |
| URL: https://www.sabrinalarson.com/jars/the_nail_hive/ |  |  |  |
| Testing Environment: (Windows 10); Firefox/Opera/Edge/Chrome ; Samsung Galaxy 20+ |  |  |  |
| Tester Name: Sabrina Larson |  |  |  |
| Test Date: 4/26/21 |  |  |  |
| Action | Expected Result | Result | Comments |
| Booking Form | Working Book Form | Form does do the date and time, but is not functional | Booking form works, but does not sending anything |
| Contact Form | Working Contact Form | The form does send an email to me with all the info from the recipient. | Send an email to the user and the reply. |
| Test Environments | Firefox/Opera/Edge/Chrome ; Samsung Galaxy 20+ |  |  |

| The Nail Hive Test Case |  |  |  |
| --- | --- | --- | --- |
| Test Case Name: | ## Responsive (Mobile) Test |  |  |
| URL: | https://www.sabrinalarson.com/jars/the_nail_hive/ |  |  |
| Testing Environment: | Platform- Pixel 2 XL Operation System- Android 11 Browser-Chrome |  |  |
| Tester Name: | Ashley Giedd |  |  |
| Test Date: | 04/26/2021 |  |  |
| Action | Expected Result | Result | Comments |
| Responsive to 400px on all pages | Images/Text resize appropriately | All pages except Booking are appropriately responsive | Check the @media screen attribute in it’s CSS |
| Text is responsive to 400px on all pages | Text is easy to read at its size and aligned correctly | All pages except Booking are easy to read and aligned | Known issue, please see above |
| Images/Videos are responsive at 400px | Images/videos resize correctly, easy to see | All pages except Booking are resized and correct | Known issue, please see above |

| The Nail Hive Test Case |  |  |  |
| --- | --- | --- | --- |
| Test Case Name: | ## Navigation Functionality |  |  |
| URL: | https://www.sabrinalarson.com/jars/the_nail_hive/ |  |  |
| Testing Environment: | iMac / iPad 11” Pro / iPhone 6s Browsers: Safari, Chrome (see test environment 4 (Jeanna) for additional information) |  |  |
| Tester Name: | Jeanna Brault |  |  |
| Test Date: | 4/26/21 |  |  |
| Action | Expected Result | Result | Comments |
| Navigation Bar (Primary Links) | All links function across all site pages | N | The “Home” link opens in a new tab |
| Footer Links | All links function across site pages | Y* | *(Social media pages have not been linked yet. Privacy and Careers Pages have not been developed.) |
| Logo | Returns to the home/landing page | N | Refreshes the current page |
| Button | Links to “Book an Appointment” | Y | n/a |

| The Nail Hive Test Case |  |  |  |
| --- | --- | --- | --- |
| Test Case Name: | ## Images/Video Functionality |  |  |
| URL: | https://sabrinalarson.com/jars/the_nail_hive/ (index.html, about.html, services.html, contact.html) |  |  |
| Testing Environment: | Macbook Pro; Safari ; Catalina 10.15.3 |  |  |
| Tester Name: | Riandria Gordon |  |  |
| Test Date: | 04/25/21 |  |  |
| Action | Expected Result | Result | Comments |
| Image/Video Quality | Images/video are high quality | Y |  |
| Image/Video Optimization | Images or Video load quickly Images/video are optimized for the web | N | Video on the index.html page buffers or doesn't load at all. |
| Responsive Images/Video | Images/video mobile friendly Images/Video have alt text | Y Y |  |
| Image/Video Display | Images/video follow CSS rules | Y |  |

| The Nail Hive Test Case |  |  |  |
| --- | --- | --- | --- |
| Test Case Name: | Images/Video Mobile |  |  |
| URL: | https://sabrinalarson.com/jars/the_nail_hive/ (index.html, about.html, services.html, contact.html) |  |  |
| Testing Environment: | iPhone 11; iOS; Safari |  |  |
| Tester Name: | Riandria Gordon |  |  |
| Test Date: | 04-25-21 |  |  |
| Action | Expected Result | Result | Comments |
| Images/Video Quality | Images/video are high quality | Y |  |
| Image/Video Optimization | Images or Video loads quickly Images/video are optimized for the web | N | Video on the index.html page buffers or doesn't load at all. |
| Responsive Images/Video | Images/video mobile friendly Images/Video have alt text | Y Y |  |
| Image/Video Display | Images/video follow CSS rules | Y |  |

# Blank Bug Report Form

| Bug Reporting Form |  |  |  |
| --- | --- | --- | --- |
| Log # |  | Priority |  |
| Tester Name |  | Severity |  |
| Test Date |  | Date Started |  |
| Browser |  | Date Completed |  |
| Error Type |  |  |  |
| URL of Page with Bug |  |  |  |
| 1 |  |  |  |
| 2 |  |  |  |
| 3 |  |  |  |
| Description of Bug |  |  |  |

| Screenshot of Error |  |  |
| --- | --- | --- |
| Severity of Bug |  |  |
| Low – Basic improvements |  |  |
| Medium – Easy to resolve problems (typos, grammatical errors) |  |  |
| High – Minor loss of website function |  |  |
| Critical – Major loss of website function |  |  |
| Catastrophic – Website crashes |  |  |
| Bug Priority Levels |  |  |
| Priority 1 – Fix bug as soon as possible (highest priority) |  |  |
| Priority 2 – Fix bug before next testing |  |  |
| Priority 3 – Fix bug before final launch date |  |  |
| Priority 4 – Bug can be fixed after launch of website |  |  |
| Budget Impact |  |  |
| Description | Hours | Due Date |

| Was Bug Fixed? |  |  |
| --- | --- | --- |
| - Completed 100% - Fixed, but still needs work. - Unresolved |  |  |
| Approval |  |  |
| Client Signature |  |  |
| Project Manager Signature |  |  |

# Completed Bug Reporting Forms

## Form 1

| Bug Reporting Form |  |  |  |
| --- | --- | --- | --- |
| Log # | Video on homepage | Priority | 2 |
| Tester Name | Riandria Gordon | Severity | High |
| Test Date | 04/25/21 | Date Started | 04/25/21 |
| Browser | Safari | Date Completed | in progress |
| Error Type |  |  |  |
| Video is buffering on the homepage or does not load at all. |  |  |  |
| URL of Page with Bug |  |  |  |
| 1 https://sabrinalarson.com/jars/the_nail_hive/index.html |  |  |  |
| 2 |  |  |  |
| 3 |  |  |  |
| Description of Bug |  |  |  |
| video needs to be compressed to a reasonable media size file without losing quality. |  |  |  |

| Screenshot of Error |  |  |
| --- | --- | --- |
| Severity of Bug |  |  |
| Low – Basic improvements |  |  |
| Medium – Easy to resolve problems (typos, grammatical errors) |  |  |
| High – Minor loss of website function |  |  |
| Critical – Major loss of website function |  |  |
| Catastrophic – Website crashes |  |  |
| Bug Priority Levels |  |  |
| Priority 1 – Fix bug as soon as possible (highest priority) |  |  |
| Priority 2 – Fix bug before next testing |  |  |
| Priority 3 – Fix bug before final launch date |  |  |
| Priority 4 – Bug can be fixed after launch of website |  |  |
| Budget Impact |  |  |
| Description | Hours | Due Date |
| identifying/fixing the issue | 1 | 04/25 |
| Was Bug Fixed? |  |  |
| - Completed 100% - Fixed, but still needs work. - Unresolved |  |  |
| Approval |  |  |
| Client Signature |  |  |
| Project Manager Signature Jeanna Brault 4/27/21 |  |  |

## Form 2

| Bug Reporting Form |  |  |  |
| --- | --- | --- | --- |
| Log # | Accessibility Issues | Priority | 2 |
| Tester Name | Sabrina Larson | Severity | High |
| Test Date | 4/25/21 | Date Started | 4/25/21 |
| Browser | Microsoft Edge 90.0.0818.46 (64 bit) | Date Completed | In progress |
| Error Type |  |  |  |
| Links must have discernible text: Element has not title attribute |  |  |  |
| URL of Page with Bug |  |  |  |
| 1 https://www.sabrinalarson.com/jars/the_nail_hive/ |  |  |  |
| 2 |  |  |  |
| 3 |  |  |  |
| Description of Bug |  |  |  |
| Compliance Data & Impact - Ensure that all link names are accessible. It may be possible that the inner link text is not visible to a screen reader, that there are duplicate link labels, or that the link is not focusable. - Ensure all links can receive programmatic focus; for example, avoid device-specific events (for example, onmouseover) - https://dequeuniversity.com/rules/axe/4.1/link-name?application=axeAPI |  |  |  |

| Screenshot of Error |  |  |
| --- | --- | --- |
| Severity of Bug |  |  |
| Low – Basic improvements |  |  |
| Medium – Easy to resolve problems (typos, grammatical errors) |  |  |
| High – Minor loss of website function |  |  |
| Critical – Major loss of website function |  |  |
| Catastrophic – Website crashes |  |  |
| Bug Priority Levels |  |  |
| Priority 1 – Fix bug as soon as possible (highest priority) |  |  |
| Priority 2 – Fix bug before next testing |  |  |
| Priority 3 – Fix bug before final launch date |  |  |
| Priority 4 – Bug can be fixed after launch of website |  |  |
| Budget Impact |  |  |
| Description | Hours | Due Date |
| identifying/fixing the issue | 1 |  |

| Was Bug Fixed? |  |  |
| --- | --- | --- |
| - Completed 100% - Fixed, but still needs work. - Unresolved |  |  |
| Approval |  |  |
| Client Signature |  |  |
| Project Manager Signature Jeanna Brault 4/27/21 |  |  |

## Form 3

| Bug Reporting Form |  |  |  |
| --- | --- | --- | --- |
| Log # | Runtime Errors/ Type Error | Priority | 3 |
| Tester Name | Sabrina Larson | Severity | High |
| Test Date | 4/25/21 | Date Started | 4/25/21 |
| Browser | Opera Browser | Date Completed |  |
| Error Type |  |  |  |
| Unchecked runtime.lastError: Invalid color name. Error handling response:TypeError: Cannot destructure property ‘h” of ‘undefine’ as it is undefined |  |  |  |
| URL of Page with Bug |  |  |  |
| 1 https://www.sabrinalarson.com/jars/the_nail_hive/ |  |  |  |
| 2 |  |  |  |
| 3 |  |  |  |
| Description of Bug |  |  |  |
| Invalid Color Name and JavaScript Error |  |  |  |

| Screenshot of Error |  |  |
| --- | --- | --- |
| Severity of Bug |  |  |
| Low – Basic improvements |  |  |
| Medium – Easy to resolve problems (typos, grammatical errors) |  |  |
| High – Minor loss of website function |  |  |
| Critical – Major loss of website function |  |  |
| Catastrophic – Website crashes |  |  |
| Bug Priority Levels |  |  |
| Priority 1 – Fix bug as soon as possible (highest priority) |  |  |
| Priority 2 – Fix bug before next testing |  |  |
| Priority 3 – Fix bug before final launch date |  |  |
| Priority 4 – Bug can be fixed after launch of website |  |  |
| Budget Impact |  |  |
| Description | Hours | Due Date |
| identifying/fixing the issue | 1 |  |

| Was Bug Fixed? |  |  |
| --- | --- | --- |
| - Completed 100% - Fixed, but still needs work. - Unresolved |  |  |
| Approval |  |  |
| Client Signature |  |  |
| Project Manager Signature |  |  |

## Form 4

| Bug Reporting Form |  |  |  |
| --- | --- | --- | --- |
| Log # | Layout Forced/Parsing Value Error | Priority | 3 |
| Tester Name | Sabrina Larson | Severity | High |
| Test Date | 4/25/21 | Date Started | 4/25/21 |
| Browser | Firefox (Ver. 88, 64-bit0 | Date Completed | 4/27/21 |
| Error Type |  |  |  |
| Layout Forced Parsing Error with homestyle.css |  |  |  |
| URL of Page with Bug |  |  |  |
| 1 https://sabrinalarson.com/jars/the_nail_hive/ |  |  |  |
| 2 |  |  |  |
| 3 |  |  |  |
| Description of Bug |  |  |  |
| Layout is being force before the page is fully loaded. This cause the stylesheets not to load and may cause a flash of unstyled content. There is also a parsing error for the background-origin. Is the in the homestyles.css. |  |  |  |

| Screenshot of Error |  |  |
| --- | --- | --- |
| Severity of Bug |  |  |
| Low – Basic improvements |  |  |
| Medium – Easy to resolve problems (typos, grammatical errors) |  |  |
| High – Minor loss of website function |  |  |
| Critical – Major loss of website function |  |  |
| Catastrophic – Website crashes |  |  |
| Bug Priority Levels |  |  |
| Priority 1 – Fix bug as soon as possible (highest priority) |  |  |
| Priority 2 – Fix bug before next testing |  |  |
| Priority 3 – Fix bug before final launch date |  |  |
| Priority 4 – Bug can be fixed after launch of website |  |  |
| Budget Impact |  |  |
| Description | Hours | Due Date |
| identifying/fixing the issue | 1 |  |

| Was Bug Fixed? |  |  |
| --- | --- | --- |
| - Completed 100% - Fixed, but still needs work. - Unresolved |  |  |
| Approval |  |  |
| Client Signature |  |  |
| Project Manager Signature |  |  |

## Form 5

| Bug Reporting Form |  |  |  |
| --- | --- | --- | --- |
| Log # | NU HTML Checker | Priority | Medium |
| Tester Name | Sabrina Larson | Severity | 3 |
| Test Date | 4/25/21 | Date Started | 4/25/21 |
| Browser | Chrome | Date Completed | 4/25/21 |
| Error Type |  |  |  |
| No Space between attributes End tag Header seen. Unclosed element Stray end tag |  |  |  |
| URL of Page with Bug |  |  |  |
| 1 https://www.sabrinalarson.com/jars/the_nail_hive/ |  |  |  |
| 2 |  |  |  |
| 3 |  |  |  |
| Description of Bug |  |  |  |
| Error No space between attributes. Error End tag header seen, but there were open elements. Error Unclosed element <div> Error Stray end tag <div> |  |  |  |

| Screenshot of Error |  |  |
| --- | --- | --- |
| Severity of Bug |  |  |
| Low – Basic improvements |  |  |
| Medium – Easy to resolve problems (typos, grammatical errors) |  |  |
| High – Minor loss of website function |  |  |
| Critical – Major loss of website function |  |  |
| Catastrophic – Website crashes |  |  |
| Bug Priority Levels |  |  |
| Priority 1 – Fix bug as soon as possible (highest priority) |  |  |
| Priority 2 – Fix bug before next testing |  |  |
| Priority 3 – Fix bug before final launch date |  |  |
| Priority 4 – Bug can be fixed after launch of website |  |  |
| Budget Impact |  |  |
| Description | Hours | Due Date |
| identifying/fixing the issue | 1 |  |

| Was Bug Fixed? |  |  |
| --- | --- | --- |
| - Completed 100% - Fixed, but still needs work. - Unresolved |  |  |
| Approval |  |  |
| Client Signature |  |  |
| Project Manager Signature |  |  |

## Form 6

| Bug Reporting Form |  |  |  |
| --- | --- | --- | --- |
| Log # | W3C CSS Validator | Priority | Medium |
| Tester Name | Sabrina Larson | Severity | 3 |
| Test Date | 4/25/21 | Date Started | 4/25/21 |
| Browser | Chrome | Date Completed |  |
| Error Type |  |  |  |
| Center is not a background-origin |  |  |  |
| URL of Page with Bug |  |  |  |
| 1 https://www.sabrinalarson.com/jars/the_nail_hive/ |  |  |  |
| 2 |  |  |  |
| 3 |  |  |  |
| Description of Bug |  |  |  |
| Center is not a background-origin value center. #circle1 - #circle4 |  |  |  |

| Screenshot of Error |  |  |
| --- | --- | --- |
| Severity of Bug |  |  |
| Low – Basic improvements |  |  |
| Medium – Easy to resolve problems (typos, grammatical errors) |  |  |
| High – Minor loss of website function |  |  |
| Critical – Major loss of website function |  |  |
| Catastrophic – Website crashes |  |  |
| Bug Priority Levels |  |  |
| Priority 1 – Fix bug as soon as possible (highest priority) |  |  |
| Priority 2 – Fix bug before next testing |  |  |
| Priority 3 – Fix bug before final launch date |  |  |
| Priority 4 – Bug can be fixed after launch of website |  |  |
| Budget Impact |  |  |
| Description | Hours | Due Date |
| identifying/fixing the issue | 1 |  |

| Was Bug Fixed? |  |  |
| --- | --- | --- |
| - Completed 100% - Fixed, but still needs work. - Unresolved |  |  |
| Approval |  |  |
| Client Signature |  |  |
| Project Manager Signature |  |  |

## Form 7

| Bug Reporting Form |  |  |  |
| --- | --- | --- | --- |
| Log # | W3C Link Checker | Priority | High |
| Tester Name | Sabrina Larson | Severity | 3 |
| Test Date | 4/25/21 | Date Started | 4/25/21 |
| Browser | Chrome | Date Completed |  |
| Error Type |  |  |  |
| Broken URI fragments JavaScript Void |  |  |  |
| URL of Page with Bug |  |  |  |
| 1 https://www.sabrinalarson.com/jars/the_nail_hive/ |  |  |  |
| 2 |  |  |  |
| 3 |  |  |  |
| Description of Bug |  |  |  |
| Some of the links to this resource point to broken URI fragments (such as index.html#fragment). You should change this link: people using a browser without JavaScript support will not be able to follow this link. |  |  |  |

| Screenshot of Error |  |  |
| --- | --- | --- |
| Severity of Bug |  |  |
| Low – Basic improvements |  |  |
| Medium – Easy to resolve problems (typos, grammatical errors) |  |  |
| High – Minor loss of website function |  |  |
| Critical – Major loss of website function |  |  |
| Catastrophic – Website crashes |  |  |
| Bug Priority Levels |  |  |
| Priority 1 – Fix bug as soon as possible (highest priority) |  |  |
| Priority 2 – Fix bug before next testing |  |  |
| Priority 3 – Fix bug before final launch date |  |  |
| Priority 4 – Bug can be fixed after launch of website |  |  |
| Budget Impact |  |  |
| Description | Hours | Due Date |
| identifying/fixing the issue | 1 |  |

| Was Bug Fixed? |  |  |
| --- | --- | --- |
| - Completed 100% - Fixed, but still needs work. - Unresolved |  |  |
| Approval |  |  |
| Client Signature |  |  |
| Project Manager Signature |  |  |