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[bookmark: _heading=h.26in1rg]Introduction:
J.A.R.S Web Design has designed a Quality Assurance Plan for The Nail Hive website (https://sabrinalarson.com/jars/the_nail_hive/ ). The plan outlines the process that J.A.R.S Web Design will be complete making sure the website & accessibility standards have functioning links & images, is mobile-friendly and has a functioning form. There will be testing completed in various formats.  
[bookmark: _heading=h.lnxbz9]Testing
The test will be light and informal.
[bookmark: _heading=h.35nkun2]Participants
Quality Assurance Lead / Public Relations Specialist   
· Works with Client to finalize major fixes/bugs
· Responsible for overseeing and evaluating bugs.
· Client questions are directed to the QA Lead.
Project Manager  
· Oversees internal and external test cases.
· Has final approval with the client over the bugs and their fixes. 
Creative Lead  
· Assists in bug testing and test cases.  
· Approves of any bug fixes that require design changes.
· Fix reported bugs and assist the QA Lead. 
Web Production Specialist
· Assists in bug testing and test cases. 
· Plans attack on high-risk bugs. 
· Revises code to fix bugs.
Client  
· Test the final site for bugs before launch. 
· Report to the whole team with updates.  
· Informs the QA Lead with any questions.  
· Signs Final plan idea.  


By signing this document, you agree to the Quality Assurance phase, which outlines above.

______Rosalind Scott_____________                       _____5/27/21_____________
Signature							Date








[bookmark: _heading=h.1ksv4uv]Test Environments
	Test
	1 (Sabrina)
	2 (Ria)
	3 (Ashley)
	4 (Jeanna)

	Platform
	Windows 10/Samsung 20+ Phone
	macOS/ iPhone 11
	Linux/Pixel XL 2 Phone
	macOS / iPad /
iPhone 6s


	O.S.
	Windows 10/Samsung 20+ Phone
	Catalina 10.15.3/iOS
	Ubuntu 18.04.4/Android 11
	macOs High Sierra 10.13.6 /


	Hardware Type
	Laptop/ Samsung 20+ Phone
	Macbook Pro/ iPhone 11
	Dell G5 15 SE 5505 laptop/Pixel 2 XL Android version 11
	iMac / iPad / iPhone 6s

	Browser
	Firefox/Opera/Edge/Chrome/Chrome on Samsung 20 + Phone
	Safari/Google Chrome 90.0.4430.85

	Firefox version 88.0/Chrome android version 28.0.1500
	Safari version 11.1.2 (desktop)/ Chrome version 99.04430.85 (desktop)

	Resolution / Screen Size
	15-inch (1920 x 1080)/Samsung 20+ size 6.7” (1,600 x 720)
	13.3-inch (2560 x 1600)/ iPhone (1792 x 628) size 6.1”
	Linux res 1920x1018 size 15.6” / Android res 2880x1440 size 6”
	1920 x 1080 / 11”
1194 x834 / 750 x 1334 



[bookmark: _heading=h.44sinio]Performed Test Cases
· Responsive (Mobile Functionality) across all pages
· Images/Videos across all pages
· Navigation across all pages
· Form Functionality across all pages
[bookmark: _heading=h.tu332wgz8hpg]Additional (Sample) Test Cases
· Code Validation Testing
· Web Accessibility
· Responsive (Browser Functionality)


[bookmark: _heading=h.2jxsxqh]Bug Tracking and Fixing Plan
Assumptions
It can be understood that all issues have been fixed by J.A.R.S Web Design and Development before the client’s launch date. J.A.R.S Web Design will be responsible for fixing any problems that may occur in the first six months of the client’s website launch date. 
Risk
The tests completed on the client’s web site were performed on commonly used and updated browsers. The website may function and look different on older browsers.  
Bug Reporting Tracking Plan
Testers complete the Bug Tracking Form to record any issues/bugs found on the client’s website. Testers then share the information found to the Quality Assurance Lead, who then determines the severity of the problem and works with the Project Manager to establish the priority level for resolving the issue.  
Bug Severity Levels
· Low – Basic improvements  
· Medium – Easy to resolve problems (typos, grammatical errors) 
· High – Minor loss of website function. 
· Critical – Major loss of website function 
· Catastrophic – Website crashes  


Bug Fix Priority Levels
· Priority 1 – Fix bug as soon as possible (highest priority) 
· Priority 2 – Fix bug before subsequent testing 
· Priority 3 – Fix bug before the final launch date 
· Priority 4 – Bugs can be fixed after the launch of the website.
Bugs Not fixed Before Launch Date
If the client’s web site contains low, medium, or high bug severity bug levels, the website will still launch on schedule. If there is a critical or catastrophic bug, all issues must be fixed within one week of the launch date.  
 
By signing below, you signify that you understand and agree with the J.A.R.S Web Design Website & Development’s Bug Tracking and Fixing Plan.  

________Rosalind Scott___________                       ______5/27/21____________
Signature							Date


[bookmark: _heading=h.z337ya]Blank Test Case Form
	The Nail Hive Test Case 

	Test Case Name:  
	 

	 

	URL: 
	 

	 

	Testing Environment: 
	 

	Tester Name: 
	 

	Test Date:  
	 

	 

	Action 
	Expected Result 
	Result 
	Comments 

	 
	 
	 
	 

	 
	 
	 
	 

	 
	 
	 
	 



[bookmark: _heading=h.q6uq9e5wf1j1]Sample Test Cases
To be completed and filled out by testers.

	The Nail Hive Test Case 

	Test Case Name:  
	[bookmark: _heading=h.gheuwzmt64st] Responsive (Browser) Test

	 

	URL: 
	 https://www.sabrinalarson.com/jars/the_nail_hive/ 

	 

	Testing Environment: 
	

	Tester Name: 
	

	Test Date:  
	 

	 

	Action 
	Expected Result 
	Result 
	Comments 

	 Page Responsive in intervals up to 400px
	 Main aspects of all pages resize accordingly 
	 
	 

	 Text resizes in intervals up to 400px
	 Text realigns and resizes accordingly 
	 
	 

	 Images/videos resized in  intervals up to 400px
	 Images/videos resize and are clear
	 
	 




	The Nail Hive Test Case 

	Test Case Name:  
	[bookmark: _heading=h.t8nz2wjvn9s8] Code Validation Test

	 

	URL: 
	 https://www.sabrinalarson.com/jars/the_nail_hive/


	 

	Testing Environment: 
	 

	Tester Name: 
	 

	Test Date:  
	 

	 

	Action 
	Expected Result 
	Result 
	Comments 

	HTML Validation
	 Code validates across all pages with zero errors
	 
	 

	CSS Validation
	 Code validates across all pages with zero errors
	 
	 


[bookmark: _heading=h.ksqtauz6929l]

	The Nail Hive Test Case 

	Test Case Name:  
	[bookmark: _heading=h.9ke1tml0kts] Web Accessibility

	 

	URL: 
	 https://www.sabrinalarson.com/jars/the_nail_hive/

	 

	Testing Environment: 
	 

	Tester Name: 
	 

	Test Date:  
	 

	 

	Action 
	Expected Result 
	Result 
	Comments 

	Images
	 All images are visible and contain a descriptive alt attribute
	 
	 

	Color Contrast 
	 All text, icon, and input elements meet WCAG 2.0 Level AA contrast standards
	 
	 

	 Headings
	 Site has one h1 per page, each page uses h tags in sequence without skipping levels. 
	 
	 

	Links
	 All links are descriptive and recognizable. Links that open in a new tab are identified.
	
	

	Language/Text
	 All language text used is easy to understand. 
	
	

	WCAG 2.0 Check
	 Site passes a WCAG 2.0 tool test without any errors or warnings.
	
	



[bookmark: _heading=h.3j2qqm3]Completed Test Cases

	The Nail Hive Test Case 

	[bookmark: _heading=h.y6dnnh7bqcdd]Test Case Name:  Form Functionality

	 

	URL:  https://www.sabrinalarson.com/jars/the_nail_hive/ 

	

	Testing Environment: (Windows 10);  Firefox/Opera/Edge/Chrome ; Samsung Galaxy 20+

	Tester Name: Sabrina Larson

	Test Date:  4/26/21

	 

	Action 
	Expected Result 
	Result 
	Comments 

	Booking Form
	 Working Book Form
	 Form does do the date and time, but is not functional
	 Booking form works, but does not sending anything

	Contact Form
	Working Contact Form
	 The form does send an email to me with all the info from the recipient.
	 Send an email to the user and the reply.

	Test Environments
	Firefox/Opera/Edge/Chrome ; Samsung Galaxy 20+



	The Nail Hive Test Case 

	Test Case Name:  
	[bookmark: _heading=h.ss44cg7rmnx8] Responsive (Mobile) Test

	 

	URL: 
	 https://www.sabrinalarson.com/jars/the_nail_hive/ 

	 

	Testing Environment: 
	Platform- Pixel 2 XL
Operation System- Android 11
Browser-Chrome

	Tester Name: 
	 Ashley Giedd

	Test Date:  
	04/26/2021

	 

	Action 
	Expected Result 
	Result 
	Comments 

	Responsive to 400px on all pages
	 Images/Text resize appropriately 
	 All pages except Booking are appropriately responsive
	 Check the @media screen attribute in it’s CSS

	 Text is responsive to 400px on all pages
	 Text is easy to read at its size and aligned correctly
	 All pages except Booking are easy to read and aligned
	 Known issue, please see above

	 Images/Videos are responsive at 400px
	 Images/videos resize correctly, easy to see
	 All pages except Booking are resized and correct
	 Known issue, please see above









	The Nail Hive Test Case 

	Test Case Name:  
	[bookmark: _heading=h.tao51c88rjm6] Navigation Functionality

	 

	URL: 
	  https://www.sabrinalarson.com/jars/the_nail_hive/ 

	 

	Testing Environment: 
	 iMac / iPad 11” Pro / iPhone 6s 
Browsers: Safari, Chrome
(see test environment 4 (Jeanna) for additional information)

	Tester Name: 
	 Jeanna Brault

	Test Date:  
	 4/26/21

	 

	Action 
	Expected Result 
	Result 
	Comments 

	 Navigation Bar (Primary Links)
	 All links function across all site pages 
	N
	 The “Home” link opens in a new tab

	 Footer Links 
	 All links function across site pages
	 Y*
	 *(Social media pages have not been linked yet. Privacy and Careers Pages have not been developed.)

	 Logo
	 Returns to the home/landing page
	N
	 Refreshes the current page

	Button
	Links to “Book an Appointment”
	Y
	n/a










	The Nail Hive Test Case 

	Test Case Name:  
	[bookmark: _heading=h.ad1l599x19uq] Images/Video Functionality

	 

	URL: 
	 https://sabrinalarson.com/jars/the_nail_hive/ (index.html, about.html, services.html, contact.html)


	 

	Testing Environment: 
	 Macbook Pro; Safari ; Catalina 10.15.3

	Tester Name: 
	 Riandria Gordon

	Test Date:  
	 04/25/21

	 

	Action 
	Expected Result 
	Result 
	Comments 

	 Image/Video Quality
	 Images/video are high quality
	 Y
 
	 

	Image/Video Optimization

	 Images or Video load quickly
Images/video are optimized for the web
	 N
	 Video on the index.html page buffers or doesn't load at all.

	Responsive Images/Video
	 Images/video mobile friendly
Images/Video have alt text
	Y
Y
	

	
Image/Video Display

	 Images/video follow CSS rules

	 Y 
	 





	The Nail Hive Test Case 

	Test Case Name:  
	 Images/Video Mobile 

	 

	URL: 
	 https://sabrinalarson.com/jars/the_nail_hive/ (index.html, about.html, services.html, contact.html)


	 

	Testing Environment: 
	 iPhone 11; iOS;  Safari 

	Tester Name: 
	 Riandria Gordon

	Test Date:  
	 04-25-21

	 

	Action 
	Expected Result 
	Result 
	Comments 

	 Images/Video Quality
	 Images/video are high quality
	 Y
	 

	 Image/Video Optimization
	 Images or Video loads quickly
Images/video are optimized for the web
	 
N
	 Video on the index.html page buffers or doesn't load at all.


	 Responsive Images/Video
	 Images/video mobile friendly
Images/Video have alt text
	 Y

Y
	 

	Image/Video Display
	Images/video follow CSS rules
	Y
	


[bookmark: _heading=h.1y810tw]

[bookmark: _heading=h.2tymdakt983v]Blank Bug Report Form
	[bookmark: _heading=h.17dp8vu]Bug Reporting Form 

	Log # 
	 
	Priority 
	 

	Tester Name 
	 
	Severity 
	 

	Test Date 
	 
	Date Started 
	 

	Browser 
	 
	Date Completed 
	 

	Error Type 

	 

	URL of Page with Bug 

	1 

	2 

	3 

	Description of Bug 

	


[image: ]



	Screenshot of Error 

	 

	Severity of Bug 

	Low – Basic improvements 

	Medium – Easy to resolve problems (typos, grammatical errors) 

	High – Minor loss of website function 

	Critical – Major loss of website function 

	Catastrophic – Website crashes 

	Bug Priority Levels 

	Priority 1 – Fix bug as soon as possible (highest priority) 

	Priority 2 – Fix bug before next testing 

	Priority 3 – Fix bug before final launch date 

	Priority 4 – Bug can be fixed after launch of website 

	Budget Impact 

	Description 
	Hours 
	Due Date 

	 
	 
	 



	
	
	 

	Was Bug Fixed? 

	
1. Completed 100% 
2. Fixed, but still needs work. 
3. Unresolved  

	Approval 

	Client Signature  

 

	Project Manager Signature 

 



[bookmark: _heading=h.4i7ojhp]Completed Bug Reporting Forms
[bookmark: _heading=h.s7gq7rrmj5bo]Form 1
	Bug Reporting Form 

	Log # 
	 Video on homepage
	Priority 
	 2

	Tester Name 
	 Riandria Gordon
	Severity 
	 High

	Test Date 
	 04/25/21
	Date Started 
	 04/25/21

	Browser 
	 Safari
	Date Completed 
	 in progress

	Error Type 

	 Video is buffering on the homepage or does not load at all.

	URL of Page with Bug 

	1  https://sabrinalarson.com/jars/the_nail_hive/index.html

	2 

	3 

	Description of Bug 

	 video needs to be compressed to a reasonable media size file without losing quality.






	Screenshot of Error 

	 [image: ]
[image: ]

	Severity of Bug 

	Low – Basic improvements 

	Medium – Easy to resolve problems (typos, grammatical errors) 

	High – Minor loss of website function 

	Critical – Major loss of website function 

	Catastrophic – Website crashes 

	Bug Priority Levels 

	Priority 1 – Fix bug as soon as possible (highest priority) 

	Priority 2 – Fix bug before next testing 

	Priority 3 – Fix bug before final launch date 

	Priority 4 – Bug can be fixed after launch of website 

	Budget Impact 

	Description 
	Hours 
	Due Date 

	 identifying/fixing the issue
	 1
	 04/25

	
	
	

	Was Bug Fixed? 

	
1. Completed 100% 
2. Fixed, but still needs work. 
3. Unresolved  

	Approval 

	Client Signature  
 
 

	Project Manager Signature 
 Jeanna Brault 4/27/21 
 



[bookmark: _heading=h.bkd8hbjdgtn1]Form 2
	Bug Reporting Form 

	Log # 
	 Accessibility Issues
	Priority 
	 2

	Tester Name 
	 Sabrina Larson
	Severity 
	 High

	Test Date 
	 4/25/21
	Date Started 
	 4/25/21

	Browser 
	Microsoft Edge 90.0.0818.46 (64 bit)
	Date Completed 
	 In progress

	Error Type 

	 Links must have discernible text: Element has not title attribute

	URL of Page with Bug 

	1 https://www.sabrinalarson.com/jars/the_nail_hive/ 

	2 

	3 

	Description of Bug 

	Compliance Data & Impact
· Ensure that all link names are accessible. It may be possible that the inner link text is not visible to a screen reader, that there are duplicate link labels, or that the link is not focusable.

· Ensure all links can receive programmatic focus; for example, avoid device-specific events (for example, onmouseover)

· https://dequeuniversity.com/rules/axe/4.1/link-name?application=axeAPI 


[image: ]



	Screenshot of Error 

	 [image: ]

	Severity of Bug 

	Low – Basic improvements 

	Medium – Easy to resolve problems (typos, grammatical errors) 

	High – Minor loss of website function 

	Critical – Major loss of website function 

	Catastrophic – Website crashes 

	Bug Priority Levels 

	Priority 1 – Fix bug as soon as possible (highest priority) 

	Priority 2 – Fix bug before next testing 

	Priority 3 – Fix bug before final launch date 

	Priority 4 – Bug can be fixed after launch of website 

	Budget Impact 

	Description 
	Hours 
	Due Date 

	 identifying/fixing the issue
	 1
	



	
	
	 

	Was Bug Fixed? 

	
1. Completed 100% 
2. Fixed, but still needs work. 
3. Unresolved  

	Approval 

	Client Signature  

 

	Project Manager Signature 
Jeanna Brault 4/27/21 
 

















Form 3
	Bug Reporting Form 

	Log # 
	 Runtime Errors/ Type Error
	Priority 
	 3

	Tester Name 
	 Sabrina Larson
	Severity 
	 High

	Test Date 
	 4/25/21
	Date Started 
	 4/25/21

	Browser 
	 Opera Browser
	Date Completed 
	 

	Error Type 

	 Unchecked runtime.lastError: Invalid color name.
Error handling response:TypeError: Cannot destructure property ‘h” of ‘undefine’ as it is undefined

	URL of Page with Bug 

	1 https://www.sabrinalarson.com/jars/the_nail_hive/ 

	2 

	3 

	Description of Bug 

	Invalid Color Name and JavaScript Error


[image: ]



	Screenshot of Error 

	 [image: ]

	Severity of Bug 

	Low – Basic improvements 

	Medium – Easy to resolve problems (typos, grammatical errors) 

	High – Minor loss of website function 

	Critical – Major loss of website function 

	Catastrophic – Website crashes 

	Bug Priority Levels 

	Priority 1 – Fix bug as soon as possible (highest priority) 

	Priority 2 – Fix bug before next testing 

	Priority 3 – Fix bug before final launch date 

	Priority 4 – Bug can be fixed after launch of website 

	Budget Impact 

	Description 
	Hours 
	Due Date 

	 identifying/fixing the issue
	 1
	 



	
	
	 

	Was Bug Fixed? 

	
1. Completed 100% 
2. Fixed, but still needs work. 
3. Unresolved  

	Approval 

	Client Signature  

 

	Project Manager Signature 

 



Form 4
	Bug Reporting Form 

	Log # 
	 Layout Forced/Parsing Value Error
	Priority 
	 3

	Tester Name 
	 Sabrina Larson
	Severity 
	 High

	Test Date 
	 4/25/21
	Date Started 
	 4/25/21

	Browser 
	 Firefox (Ver. 88, 64-bit0
	Date Completed 
	 4/27/21

	Error Type 

	Layout Forced
Parsing Error with homestyle.css

	URL of Page with Bug 

	1 https://sabrinalarson.com/jars/the_nail_hive/

	2 

	3 

	Description of Bug 

	Layout is being force before the page is fully loaded. This cause the stylesheets not to load and may cause a flash of unstyled content. There is also a parsing error for the background-origin. Is the in the homestyles.css.


[image: ]



	Screenshot of Error 

	 [image: ]

	Severity of Bug 

	Low – Basic improvements 

	Medium – Easy to resolve problems (typos, grammatical errors) 

	High – Minor loss of website function 

	Critical – Major loss of website function 

	Catastrophic – Website crashes 

	Bug Priority Levels 

	Priority 1 – Fix bug as soon as possible (highest priority) 

	Priority 2 – Fix bug before next testing 

	Priority 3 – Fix bug before final launch date 

	Priority 4 – Bug can be fixed after launch of website 

	Budget Impact 

	Description 
	Hours 
	Due Date 

	 identifying/fixing the issue
	 1
	 



	
	
	 

	Was Bug Fixed? 

	
1. Completed 100% 
2. Fixed, but still needs work. 
3. Unresolved  

	Approval 

	Client Signature  

 

	Project Manager Signature 

 



[bookmark: _heading=h.b8bwmz5gr83r]

Form 5
	Bug Reporting Form 

	Log # 
	 NU HTML Checker
	Priority 
	 Medium

	Tester Name 
	 Sabrina Larson
	Severity 
	 3

	Test Date 
	 4/25/21
	Date Started 
	 4/25/21

	Browser 
	 Chrome
	Date Completed 
	 4/25/21

	Error Type 

	 No Space between attributes
End tag Header seen.
Unclosed element
Stray end tag

	URL of Page with Bug 

	1 https://www.sabrinalarson.com/jars/the_nail_hive/ 

	2 

	3 

	Description of Bug 

	Error No space between attributes.
Error End tag header seen, but there were open elements.
Error Unclosed element <div>
Error Stray end tag <div>


[image: ]



	Screenshot of Error 

	 [image: ]

	Severity of Bug 

	Low – Basic improvements 

	Medium – Easy to resolve problems (typos, grammatical errors) 

	High – Minor loss of website function 

	Critical – Major loss of website function 

	Catastrophic – Website crashes 

	Bug Priority Levels 

	Priority 1 – Fix bug as soon as possible (highest priority) 

	Priority 2 – Fix bug before next testing 

	Priority 3 – Fix bug before final launch date 

	Priority 4 – Bug can be fixed after launch of website 

	Budget Impact 

	Description 
	Hours 
	Due Date 

	 identifying/fixing the issue
	 1
	 



	
	
	 

	Was Bug Fixed? 

	
1. Completed 100% 
2. Fixed, but still needs work. 
3. Unresolved  

	Approval 

	Client Signature  

 

	Project Manager Signature 

 



[bookmark: _heading=h.oqdjhv4ogavb]

Form 6
	Bug Reporting Form 

	Log # 
	 W3C CSS Validator
	Priority 
	 Medium

	Tester Name 
	 Sabrina Larson
	Severity 
	3

	Test Date 
	 4/25/21
	Date Started 
	 4/25/21

	Browser 
	 Chrome
	Date Completed 
	 

	Error Type 

	 Center is not a background-origin

	URL of Page with Bug 

	1 https://www.sabrinalarson.com/jars/the_nail_hive/ 

	2 

	3 

	Description of Bug 

	Center is not a background-origin value center.
#circle1 - #circle4


[image: ]



	Screenshot of Error 

	 [image: ]

	Severity of Bug 

	Low – Basic improvements 

	Medium – Easy to resolve problems (typos, grammatical errors) 

	High – Minor loss of website function 

	Critical – Major loss of website function 

	Catastrophic – Website crashes 

	Bug Priority Levels 

	Priority 1 – Fix bug as soon as possible (highest priority) 

	Priority 2 – Fix bug before next testing 

	Priority 3 – Fix bug before final launch date 

	Priority 4 – Bug can be fixed after launch of website 

	Budget Impact 

	Description 
	Hours 
	Due Date 

	 identifying/fixing the issue
	 1
	 



	
	
	 

	Was Bug Fixed? 

	
1. Completed 100% 
2. Fixed, but still needs work. 
3. Unresolved  

	Approval 

	Client Signature  

 

	Project Manager Signature 

 



Form 7
	Bug Reporting Form 

	Log # 
	 W3C Link Checker
	Priority 
	 High

	Tester Name 
	 Sabrina Larson
	Severity 
	 3

	Test Date 
	 4/25/21
	Date Started 
	4/25/21

	Browser 
	 Chrome
	Date Completed 
	 

	Error Type 

	 Broken URI fragments
JavaScript Void

	URL of Page with Bug 

	1 https://www.sabrinalarson.com/jars/the_nail_hive/ 

	2 

	3 

	Description of Bug 

	Some of the links to this resource point to broken URI fragments (such as index.html#fragment).
You should change this link: people using a browser without JavaScript support will not be able to follow this link.


[image: ]



	Screenshot of Error 

	 [image: ]

	Severity of Bug 

	Low – Basic improvements 

	Medium – Easy to resolve problems (typos, grammatical errors) 

	High – Minor loss of website function 

	Critical – Major loss of website function 

	Catastrophic – Website crashes 

	Bug Priority Levels 

	Priority 1 – Fix bug as soon as possible (highest priority) 

	Priority 2 – Fix bug before next testing 

	Priority 3 – Fix bug before final launch date 

	Priority 4 – Bug can be fixed after launch of website 

	Budget Impact 

	Description 
	Hours 
	Due Date 

	 identifying/fixing the issue
	 1
	 



	
	
	 

	Was Bug Fixed? 

	
1. Completed 100% 
2. Fixed, but still needs work. 
3. Unresolved  

	Approval 

	Client Signature  

 

	Project Manager Signature 
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<video controls=""><source src="images/pexels-c-technical-5871930.mp4" type="video/mp4"> Your browser does not support
HTMLS video.</video></section>
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Links must have discernible text: Element has no title attribute

Learn why this is important and how to fix it on webhint

AFFECTED RESOURCES

onclick="myFunction()"><i class="fa fa-bars"></i></a>

View in Elements

REQUEST FURTHER READING
https;//sabrinalarson.com/jars/th  Learn more about this axe rule at
e_nail_hive/ Deque University

<a class="fa fa-instagram” href="#"></a>
View in Elements
REQUEST FURTHER READING
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<a class="fa fa-twitter”

View in Elements
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https://sabrinalarson.com/jars/th  Learn more about this axe rule at
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Download the Vue Devtools extension for a better contentl
development experience:
https://github. con/vuejs/vue-devtools
You are running Vue in development mode. contentl
Make sure to turn on production mode when deploying for production.
See more tips at https://vuejs.org/guide/deployment.html
® Unchecked runtime.lastError: Invalid color name. sabrinalarson.com/:1
® Error handling response: TypeError: Cannot destructure sabrinalarson.com/:1
property 'h* of undefined' as it is undefined.
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Layout was forced before the page was fully loaded. If stylesheets are not yet loaded this may cause a flash of unstyled
content.

» Error in parsing value for ‘background-origin’. Declaration dropped.
» Error in parsing value for ‘background-origin’. Declaration dropped.
» Error in parsing value for ‘background-origin’. Declaration dropped.
» Error in parsing value for ‘background-origin’. Declaration dropped.

» Unknoun property -moz-osx-font-smoothing’. Declaration dropped.

contentInject

homestyles.css:130:24

homestyles.css:136:24

homestyles.css:142:24
homestyles.css:147:24

Font-awesome.min. css::
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Nu Html Check

This tool is an ongoing experiment in better HTML checking, and its behavior remains subject to change
Showing results for https://sabrinalarson.com/jars/the_nail_hive/
Checker Input

Show (souce  outine  image report
Check by [address ]

https://sabrinalarson. con/jars/the_nail_hive/

Use the Message Filtering button below to hide/show particular messages, and to see total counts of errors and warnings

Message o

1. Error No space between attributes.
Atline 18, column 55

4. (Error Stray endtag | di
From line 32, column 1; to line 32, column 6

headings to all sections.

5 |Warning | Section lacks heading. Consider using|h2 < h6 ' elements to add ides

From line 46, column 1; to line 46, column 9

/sectionsocsectionsocdiv
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W3C CSS Validator results for https://www.sabrinalarson.com/jars/the_nail_hive/ (CSS level 3 + SVG)

We found the wing errors (4)

s://www sabrinalarson.com/jars/the_nail_hive/css/homestyles.css

130 #circler is not

136 #circlez is not

142 #circles is not a | background-origis

147 scircles is not

{background-origi
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Results

List of broken links and other issues

There are issues with the URLs listed below. The table summarizes the issues and suggested actions by HTTP response status code.

Code Occurrences What to do
(N/A) 1 Accessing links with this URI scheme has been disabled in link checker.
200 1 Some of the links to this resource point to broken URI fragments (such as index.html#ragment).

@ Lines: 18, 53, 81 https://www.sabrinalarson.com/jars/the_nail_hive/
Status: 200 OK
Some of the links to this resource point to broken URI fragments (such as index htmi#fragment)
Broken fragments:

« https://www.sabrinalarson.com/jars/the_nail_hive/#default (line 18)

0 Line: 24 javascript:void(0);

Status: (N/A) Access to javascript URIs has been disabled

You should change this link: people using a browser without JavaScript support will not be able to follow this link.

Anchors

Found 10 anchors.
Valid anchors!

Checked 1 document in 9.61 seconds.
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1-800-JARSWEB

contact@jarsweb design
https://www.sabrinalarson.comyjars/





