## Meeting Minutes

Location:

Date:

Time:

Facilitator:  Jeanna Brault

Ash Giedd

Riandria Gordan

Sabrina Larson

## Meeting Minutes:

Create Quality Assurance Plan: Completed by Monday Night

Test Environments:

- Ria: Mac ; Safari/Chrome ; iPhone

- Ash: Linux/PC ; Chrome/Firefox ; Android

- Jeanna: Mac (High Sierra); Opera(also Chrome/Firefox/Safari) ; iPhone 6s

- Sabrina: PC (Windows 10);  Firefox/Opera/Edge/Chrome ; Samsung Galaxy 20+

Test Cases:

- Responsive (Mobile Functionality)- Ash

- Navigation - Jeanna

- Images/Video - Ria

- Form Functionality - Sabrina

(We could also consider testing web standards)

Other Notes

Follow the severity and priority ratings from All10in as these are recommended from the textbook

A test case form and a bug report form need to be created

If you can have others run your sample tests

Additional QA Plan details to be filled out in pieces by the entire team, not assigned individually

If you find any bugs or errors, let the team know so we can use them as bug reports!